## Slide 1: Developing a user interface for network packet generations
By Michael (Seth) Heinzman

## Slide 2: Introduction
I seek to develop an application for network packet generation.
The application will provide a simple and easy-to-use platform for generating multiple types of network packets such as ARP, IP, DNS, etc.
Will be developed using the programming language Python.
Libraries used will be Scapy, PyQt, and Qtest (and anything else I find I need during the requirements phase).
Development of this application will be on the Windows operating system.
The user interface will be designed using Figma.

## Slide 3: Objectives
To develop a user-friendly interface using Figma.
Provide support for generating different types of network packets, such as ARP, IP, DNS, etc.
Use the Scapy Library to create backend packet generation functionality.
Use the PyQt library for the user interface development from the design created using Figma.
Certify the user interface is intuitive and easy to use, even for non-technical users.

## Slide 4: Methodology
Define the requirements.
Design the user interface.
Implement the backend.
Implement the user interface and backend together.
Test and debug.

## Slide 5: Timeline
Week 1 – 2 (2/26/2023 – 3/11/2023)
  Describe the requirements and design the user interface.
Week 3 – 5 (3/12/2023 – 4/01/2023)
  Employ the backend using Scapy and integrate it with the user interface.
Week 6 (4/02/2023 – 4/08/2023)
  Test and debug the application.
Week 7 (4/09/2023 – 4/15/2023)
  Finalize documentation and write up a report.

## Slide 6: Conclusion
A tested user interface capable of generating packets with ease.
A final report of my experiences and what I learned.
Any Questions?